Image-Visualization MCP Server

Statement of Work

A Model Context Protocol server that lets a Claude session drive the jax-image-visualization viewer

Document: JIT_image_visualization_MCP_server_SOW

Status: Investigation / proposal — not yet committed work. Spawned from jit-ui#97.

Owner: Baha Elkassaby

Date: 2026-06-18

Tracking issue: jit-ui#97 — "Investigate JIT-mcp server to control the image-visualization".

Scope: jax-image-visualization (Angular 17 / Nx buildable library) — a new opt-in control adapter and a separate MCP server package; the host app (jit-ui) wires the transport. Builds on the stable IVisualizer contract (visualization SOW D7).

References: mcpmarket.com/server/visualization and github.com/xlisp/visualization-mcp-server (both cited in jit-ui#97).

# 1. Executive summary

This SOW investigates adding a Model Context Protocol (MCP) server so a Claude session (or any MCP client) can control the jax-image-visualization viewer programmatically — open an image, switch plot type, pan/zoom, toggle channels/colormap, create and edit regions, run browser-side SAM/Cellpose segmentation, and read back the current view or region geometry.

The single most important finding, because it determines the whole design: the two reference servers cited in the issue and this library solve opposite problems. The reference servers (mcpmarket visualization and xlisp/visualization-mcp-server) are stateless plot generators — the client sends data, they return a PNG/HTML file. jax-image-visualization is a stateful, browser-resident, interactive viewer (OpenSeadragon + Plotly behind one IVisualizer contract). "Controlling the plotting from a Claude session" therefore means driving a live UI inside a browser, not rendering a file. That is a remote-control bridge problem, not a plot-generation problem.

The library is unusually well-positioned for this because the entire UI is already driven through one backend-neutral command interface — the IVisualizer contract and its concrete RoutingVisualizerService. Every action a Claude session would want is already a typed method there. The work is therefore not to design a new control API but to expose the existing one over a transport an MCP server can reach.

Recommendation: build a live-control bridge (Approach A in §3) — a thin, serializable control adapter over IVisualizer, exposed over a WebSocket the host app opens, with a separate Node MCP server package mapping one MCP tool per command. A headless variant (Approach B) reuses ~90% of the same code for automation/CI. The stateless-generator approach (Approach C) should be explicitly declined: it duplicates the rendering engine and discards everything the library is good at (tiling, regions, browser-side segmentation).

# 2. Background: the existing control surface

The library already exposes one backend-neutral command interface that the whole UI is driven through, so no new control API is needed — only a transport in front of it.

IVisualizer contract (contracts/visualizer.contract.ts) — ~80 methods composed from role interfaces: IDataRenderer (load/plot/zoom/stack navigation/pixel readback), IRegionStore (region CRUD, selection, undo/redo, GeoJSON import/export), IToolController (wand, brush, vertex eraser, box/point SAM, Cellpose), IDisplayOptions (colormap/LUT, reverse scale), plus capability-gated 3D / isosurface / intensity controls.

RoutingVisualizerService — the concrete implementation bound to the VISUALIZER DI token; the composition-root facade the host already calls. Every action the MCP server would expose is already a typed method here.

PlotType enum — IMAGE (OpenSeadragon), HEATMAP, CONTOUR, SCATTER, SURFACE, SCATTER3D, ISOSURFACE (Plotly). Plot switching is a single setPlotType() call.

Read-back paths already exist — getRegions()/getGeoJsonString() for geometry, getDisplayedPixelData()/getCurrentImage() for pixels, and downloadImage()/exportComposite() for a rendered PNG the client can be handed as MCP image content.

The architectural gap is purely one of transport and process boundary: an MCP server is a Node/Python process, while the visualizer lives in a browser tab. The whole design question is what bridges the two.

Claude session  --(MCP stdio/SSE)-->  MCP server (Node process)  --( ??? )-->  RoutingVisualizerService (Angular, in a browser tab)

Figure 1 — jax-image-visualization architecture. The MCP control adapter attaches at the RoutingVisualizerService seam (top of the library), reusing the same IVisualizer commands the toolbar and host already drive.

# 3. Approaches considered

Three approaches are genuinely different products. They differ chiefly in who owns the browser the viewer runs in.

## 3.1 Approach A — Live-control bridge (recommended)

The MCP server talks over a WebSocket to a thin control adapter wired to the RoutingVisualizerService in the running app — the same tab the scientist is looking at. Claude drives the real UI; results are read back as region GeoJSON or as a screenshot via downloadImage()/exportComposite() returned over the channel.

Controls the real UI the analyst sees: Yes — same tab.

Reuses IVisualizer as-is: Yes — fully.

OSD tiles / SAM / regions: Yes — the host supplies its existing DI ports.

Effort: Medium.

Best for: "Segment the cells in the rectangle and switch to contour view" on the analyst's actual screen.

## 3.2 Approach B — Headless / embedded renderer

The MCP server launches the library in a headless browser (e.g. Playwright) it owns, drives it, and screenshots back natively. Same control adapter as A; the difference is the server owns the browser instead of attaching to a human's tab. Best for reproducible/automated/CI visualization with no human tab open. Requires the planned example server (visualization SOW D7) to stand in for jit-service so the ports resolve standalone.

Effort: Medium-High (adds headless-browser orchestration on top of A's adapter).

## 3.3 Approach C — Stateless generator (declined)

Port the Plotly trace-building to Node and render data to a PNG, mirroring the reference servers. Declined: it reimplements the rendering engine and throws away tiling, regions, and browser-side SAM/Cellpose — i.e. everything the library is good at. Recorded here so the issue can close the option explicitly rather than leave it open.

## 3.4 Comparison

| Dimension | A. Live-control bridge | B. Headless renderer | C. Stateless generator |
| --- | --- | --- | --- |
| Controls the real UI the analyst sees | Yes (same tab) | A separate headless instance | No (throwaway plots) |
| Claude can "see" the result | Screenshot over the channel | Native (Playwright) | Returns the image |
| Reuses IVisualizer as-is | Yes | Yes | No (reimplements rendering) |
| OSD tiles / SAM / regions work | Yes | Yes (ports stubbed) | No |
| Effort | Medium | Medium-High | High + duplicates logic |
| Recommendation | Recommended | Recommended (headless variant) | Declined |

A and B share roughly 90% of the code — the MCP tool layer and the control adapter — and differ only in who owns the browser. Building A first yields B for little extra.

# 4. Proposed architecture (Approach A)

Control adapter in the library (src/lib/mcp/visualizer-control.adapter.ts): an injectable that takes VISUALIZER and exposes a flat, serializable command set (loadImage, setPlotType, setColormap, setRegionsGeoJson, segmentRectangles, zoomIn/zoomOut, getScreenshotPng, getRegionsGeoJson, ...). A thin JSON-in/JSON-out translation of IVisualizer. This is the only new code inside the library, and it lives behind a new opt-in entry point so the core library stays transport-free.

Transport: a WebSocket client the host app opens (dev / feature-flagged only) that registers the adapter's commands and relays calls/results.

MCP server (new package, e.g. tools/jit-viz-mcp/, Node + @modelcontextprotocol/sdk): one MCP tool per adapter command; the server relays over the WebSocket and returns results and screenshots as MCP content. This is the package added to .mcp.json (which already exists in the repo as a scaffold, currently only generic github/filesystem/git servers, all commented out).

This lines up with the "example/test server + demos" task already on the library roadmap (README "In progress / roadmap" and the extraction SOW). That standalone example server is the natural host for the bridge in headless mode (Approach B), so the MCP work can ride on already-planned infrastructure rather than depending on jit-ui being open.

# 5. Deliverables

All deliverables are Proposed (none started). This SOW is an investigation outcome, not committed work.

## M1. Control adapter over IVisualizer

What: A serializable, transport-neutral command adapter that wraps RoutingVisualizerService / IVisualizer: load image, set plot type, set colormap/reverse scale, zoom/pan, stack navigation, region get/set as GeoJSON, run box/point SAM and Cellpose, and read back regions and a screenshot. Behind a new opt-in library entry point so the core library carries no transport dependency.

Where: libs/jax-image-visualization/src/lib/mcp/* + a secondary entry point in the barrel.

Status: Proposed.

## M2. WebSocket control transport + host wiring

What: A WebSocket channel the host app opens (dev / feature-flagged) that registers the M1 commands, plus a session/registration handshake identifying which viewer tab is being controlled.

Where: library transport module + apps/jit-ui composition root (flagged).

Status: Proposed.

## M3. MCP server package

What: A Node package built on @modelcontextprotocol/sdk exposing one MCP tool per M1 command, relaying over the M2 transport, and returning screenshots as MCP image content. Registered in .mcp.json.

Where: tools/jit-viz-mcp/ (new package) + .mcp.json.

Status: Proposed.

## M4. Headless mode (optional, Approach B)

What: Run the library in a Playwright-driven headless browser the MCP server owns, against the planned example server, for automation/CI with no human tab. Reuses M1/M3; adds browser orchestration and example-server data stubs.

Where: tools/jit-viz-mcp/ headless driver + the library example server (visualization SOW D7).

Status: Proposed (depends on the example server).

## M5. Design doc

What: A docs/mcp-control-design.md modeled on docs/sam-segmentation-design.md: the command catalogue, transport/handshake, security model, and the serializable subset of the IVisualizer surface.

Where: libs/jax-image-visualization/docs/mcp-control-design.md.

Status: Proposed.

# 6. Suggested MVP

A compelling first cut is read state plus five commands: load, setPlotType, setColormap, setRegionsGeoJson, and getScreenshot. That alone demonstrates "Claude drives the viewer" and validates the transport and handshake before building out all ~80 IVisualizer methods. Expand the command catalogue (segmentation, tools, 3D controls) only once the transport is proven.

# 7. Security and open questions

Auth — both deployments sit behind oauth2-proxy + Auth0. A control channel that can run segmentation and export data needs the same auth story. Simplest first step: gate the channel to dev/local behind a feature flag.

Single-tab vs multi-session — the bridge controls whichever tab registered; a session/registration handshake is required once more than one viewer can be open.

any-typed methods — the IVisualizer contract is deliberately permissive (any on several Plotly methods). The adapter is a good forcing function to tighten the serializable subset; decide how strict M1's schema must be.

Transport choice — WebSocket (live tab) vs an SSE/HTTP control endpoint vs headless-only. Affects how the host registers and how auth is enforced.

Where the MCP package lives — in this repo (tools/) vs a sibling repo, and how it is versioned against the library's public contract.

# 8. Dependencies

A stable IVisualizer / RoutingVisualizerService public contract (visualization SOW D7 — library extraction hardening). The adapter binds to this surface.

@modelcontextprotocol/sdk (Node) for the MCP server; a WebSocket library for the transport.

For headless mode (M4): the planned library example server (visualization SOW D7) and Playwright (or equivalent) for the headless browser.

The host app's oauth2-proxy + Auth0 setup for any non-dev deployment of the control channel.

# 9. Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Control channel becomes an unauthenticated remote-control surface | Medium | High | Gate to dev/local behind a feature flag initially; align the channel with oauth2-proxy + Auth0 before any shared deployment; require a session handshake. |
| IVisualizer's any-typed methods leak weak schemas into MCP tools | Medium | Low | Define a tightened, serializable command subset in M1; validate at the adapter boundary rather than exposing raw methods. |
| Drift between the MCP command catalogue and the evolving library contract | Medium | Medium | Generate the command list from the contract where possible; version the MCP package against the library's public API; keep the MVP surface small. |
| Headless mode blocked by the example server not yet existing | Medium | Low | Ship Approach A (live tab) first; treat M4 as dependent on visualization SOW D7. |
| Single-tab ambiguity when multiple viewers are open | Low | Medium | Registration/handshake that names the controlled tab; reject commands when the target is ambiguous. |

# 10. Phasing and acceptance criteria

## 10.1 Phase 1 — MVP live-control bridge (M1 partial, M2, M3 partial)

Acceptance: From a Claude session, load an image, switch plot type, set a colormap, push regions as GeoJSON, and get a screenshot back — driving a real jit-ui tab over the WebSocket channel (dev/flagged).

## 10.2 Phase 2 — Full command catalogue (M1, M3)

Acceptance: Zoom/pan, stack navigation, region read-back, box/point SAM and Cellpose, and 3D/isosurface controls are all exposed as MCP tools with validated schemas; read-back returns region geometry and pixel/screenshot content.

## 10.3 Phase 3 — Security hardening

Acceptance: The control channel authenticates via oauth2-proxy + Auth0 (or a documented equivalent) and enforces a session handshake; the dev-only flag is no longer required for a controlled deployment.

## 10.4 Phase 4 — Headless mode (M4, optional)

Acceptance: The MCP server drives a headless browser against the example server and returns screenshots with no human tab open; runnable in CI.

# 11. Changelog

2026-06-18: Initial draft. Investigation outcome for jit-ui#97: documents the control-surface finding (IVisualizer / RoutingVisualizerService already expose every needed command), the three approaches (live-control bridge recommended, headless variant, stateless generator declined), the proposed architecture, deliverables M1-M5, a five-command MVP, security/open questions, dependencies, risks, and phasing.